## Slide 1: Section 4: Agile Estimation Techniques

## Slide 2: 4.1 Importance of Agile Estimation
Agile estimation is crucial for informed decisions.
It helps prioritize work effectively.
Enables resource allocation based on estimates.
Notes: Agile estimation allows teams to make informed decisions about prioritization and resource allocation.

## Slide 3: 4.2 Relative Estimation
Relative estimation is a common Agile technique.
It simplifies prioritization and planning.
Facilitates quick comparisons of user stories.
Reduces the need for precise time estimation.
Notes: Relative estimation is a common Agile technique that simplifies prioritization and planning. It allows for quick comparisons of user stories and reduces the need for precise time estimation.

## Slide 4: 4.3 Planning Poker
Planning Poker is a collaborative estimation technique.
Team members use cards with story point values.
Discussion and consensus-building during estimation.
Reduces bias in estimation.
Encourages team collaboration.
Notes: Planning Poker is a collaborative estimation technique where team members use cards with story point values. This approach reduces bias in estimation and fosters team collaboration through discussion and consensus-building.

## Slide 5: 4.4 Wideband Delphi
Wideband Delphi is another estimation technique.
It gathers expert opinions anonymously.
Involves an iterative process to converge on estimates.
Reduces biases and extremes in estimation.
Benefits from the input of experts for accuracy.
Notes: Wideband Delphi is another estimation technique that gathers expert opinions anonymously and involves an iterative process to converge on estimates. This method is effective in reducing biases and extremes in estimation and benefits from the input of experts for accuracy.

## Slide 6: 4.5 Affinity Estimation
Affinity Estimation simplifies estimation.
It involves grouping user stories of similar complexity.
Streamlines estimation for large backlogs.
Reduces the need for detailed analysis.
Efficient for backlog grooming.
Notes: Affinity Estimation simplifies the estimation process by grouping user stories of similar complexity. This approach streamlines estimation for large backlogs, reducing the need for detailed analysis and making backlog grooming more efficient.

## Slide 7: Exercise: Estimating User Stories

## Slide 8: Objective
Practice estimating user stories.
Use relative sizing and story points for estimation.
Notes: The objective of this exercise is to practice estimating user stories using relative sizing and story points.

## Slide 9: Scenario Setup
Part of a Scrum Team.
Working on an e-commerce website project.
The Product Owner provided user stories for the next sprint.
Notes: You are a member of a Scrum Team working on an e-commerce website project. The Product Owner has provided a set of user stories for the next sprint.

## Slide 10: User Stories
Browse products by category.
Add products to the cart and view the cart contents.
Complete the checkout process and make a payment.
Manage product inventory and update stock levels.
Track the order status and receive notifications.
Notes: The user stories for this sprint include: 1. Browse products by category. 2. Add products to the cart and view the cart contents. 3. Complete the checkout process and make a payment. 4. Manage product inventory and update stock levels. 5. Track the order status and receive notifications.

## Slide 11: Detailed Scenario
The e-commerce website aims for a seamless shopping experience.
Admins need efficient product inventory management.
Estimate the effort for each user story for sprint planning.
Notes: The e-commerce website aims to provide customers with a seamless shopping experience, from browsing products to making payments. Admins should efficiently manage product inventory. As a Scrum Team, you need to estimate the effort required for each user story for effective sprint planning.

## Slide 12: Recommended Estimation Methods
Planning Poker
T-Shirt Sizing
Fibonacci Sequence
Dot Voting
Bucket System
Notes: Recommended estimation methods include Planning Poker, T-Shirt Sizing, Fibonacci Sequence, Dot Voting, and the Bucket System.

## Slide 13: Discussion and Validation
Discuss estimations as a team.
Validate rationale and reach a consensus on story points.
Notes: After estimating user stories individually, come together as a team to discuss your estimations. Validate the rationale behind each team member’s estimation and reach a consensus on the story points assigned.

## Slide 14: Review and Reflection
Reflect on the estimation process.
Discuss challenges faced and solutions.
Notes: Reflect on the process of estimating user stories using relative sizing. Discuss any challenges faced during the estimation process and how the team addressed them.

## Slide 15: Benefits of the Exercise
Gain hands-on experience in estimating user stories.
Promote collaboration within the Scrum Team.
Enhance shared understanding of effort estimations.
Notes: The exercise offers hands-on experience in estimating user stories, promotes collaboration within the Scrum Team, and enhances shared understanding of effort estimations.